职业技能训练

Vocational Skills Training

周计划书

Weekly node report

W04 系统设计

System Design

一 学生任务书

I.  Student Task Book

本周节点  G3 Design Gate    课程目标  CO2

Milestone G3 Design Gate · Course Objective CO2

开始前打开  W03需求基线v1

Open before starting: W03 requirement baseline v1.

解释系统各部分如何协作以及为什么这样选型。用架构图、接口表和BOM把需求分配到模块，形成可实施的设计基线。

Explain how the parts of the system cooperate and why the choices were made. Use the architecture diagram, interface table, and BOM to allocate requirements to modules and form an implementable design baseline.

本周完成步骤

1. 逐条查看核心需求，将输入、处理、通信、数据记录和用户输出划分为模块，并标记各模块负责的Req ID。

1. Go through the core requirements one by one; divide input, processing, communication, data logging, and user output into modules, and mark the Req IDs each module covers.

2. 在配套PPT画出真实模块和连接。箭头标注传递的数据和方向，说明报警或决策由哪个模块执行。

2. Draw the real modules and connections in the companion PPT. Label arrows with the data passed and its direction, and state which module raises alarms or makes decisions.

3. 填写接口表：发送端、接收端、协议、字段类型、单位、周期、有效性判断和故障响应。

3. Fill the interface table: sender, receiver, protocol, field types, units, period, validity check, and fault response.

4. 对关键硬件、通信或软件方案比较至少2种选择，结合需求、可借设备、学习成本和资源解释最终选择。

4. Compare at least 2 options for the key hardware, communication, or software scheme; explain the final choice with requirements, borrowable devices, learning cost, and resources.

5. 完成BOM v1和软件依赖清单。数量、单价、来源、可借或待购状态分开；暂不确定的价格留空并标记待询价。

5. Complete BOM v1 and the software dependency list. Keep quantity, unit price, source, and borrow/pending status separate; leave uncertain prices blank and mark them as to-be-quoted.

6. 通过G3后保存设计v1。明确W06优先验证的高风险子系统，未确认接口或设备资源写入行动项。

6. After passing G3, save design v1. Name the high-risk subsystem to verify first in W06; write unconfirmed interfaces or device resources into action items.

先理解这两个术语

Architecture 系统架构：模块及其连接关系。

Architecture: the modules and their connections.

Interface 接口：两端共享的数据格式、单位、协议与异常处理。

Interface: the data format, units, protocol, and fault handling shared by both ends.

二 可填写模板

填写本页并按需要增加行。保留需求编号和原始证据编号。示例在下一页，提交前须用本团队真实内容替换填写提示。

Fill in this page and add rows as needed. Keep the requirement numbers and original evidence numbers. Examples are on the next page; before submission, replace the filling prompts with your team's real content.

班级：【待填】  团队编号：Team【待填】  项目名称：停车场占用监测节点

Class: [TBD]  Team No.: Team[TBD]  Project Name: Parking Space Occupancy Monitoring Node

提交人：【待填】  日期：2026-11-08  版本：v1.0

Submitted by: [TBD]  Date: 2026-11-08  Version: v1.0

候选技术路线（待评估，未定稿）：团队正评估以 YOLO（摄像头视觉车辆占用检测）与 STM32（主控）作为候选方案，YOLO 可独立检测车位占用或与地磁/超声波互补，STM32 可替代或配合 ESP32 承担采集与控制；是否采纳及最终架构待评审后确定，本报告其余内容暂以“地磁＋超声波＋ESP32＋MQTT”为基线。

接口规格

Interface Specification

| 接口ID及两端 Interface ID & Ends | 协议与字段 Protocol & Fields | 单位及周期 Unit & Period | 异常响应 Fault Response |
| --- | --- | --- | --- |
| I01 地磁传感器→MCU | I2C；字段 mag_x/mag_y/mag_z、valid；单位 mG | 周期100ms；异常时valid=false并重读 | 失联显示“传感器异常”，不沿用旧值 |
| I02 超声波传感器→MCU | GPIO/ToF；字段 distance_cm、valid；单位 cm | 周期200ms；超量程记valid=false | 超量程提示“无效距离” |
| I03 MCU→MQTT→存储/Dashboard | MQTT/JSON；字段 spot_id, seq, occupancy, distance_cm, mag_field, timestamp, valid | 状态变化即发布＋30s心跳 | 断网重连后补发未确认消息；界面标“数据过期” |

需求与模块

Requirements & Modules

| Req ID Req ID | 负责模块 Module in Charge | 设计理由 Design Rationale | 待验证事项 Items to Verify |
| --- | --- | --- | --- |
| R01 | 传感采集与融合模块（B） | 地磁＋超声波双输入，阈值与去抖判断占用/空闲 | 传感器标定、阈值设定待W9验证 |
| R02/R05 | 处理与通信模块（C） | ESP32边缘处理，MQTT发布，断网重连与重发 | MQTT可靠性、重连逻辑待W9/W10 |
| R03/R04/R06 | 数据记录与Dashboard模块（C/D） | 数据入库、界面显示、隐私过滤、连续运行 | 界面时延、稳定性待W10 |

关键方案比较与选型理由

Key Option Comparison & Selection Reasons

传感器选型：地磁（低功耗、耐候、检测金属车辆）vs 超声波（测距直观、对非金属有效）vs 红外/ToF（易受阳光与尘土干扰）。采用“地磁＋超声波”双传感器融合，弥补单一传感器误判，兼顾准确性与隐私。
主控：ESP32（自带Wi-Fi、开发成熟、成本低、可借用）vs Arduino（需外接Wi-Fi模块），选ESP32。
通信：MQTT（轻量、支持QoS、适合传感器发布）vs HTTP轮询，选MQTT。
界面：Web Dashboard（浏览器访问、跨平台）vs 手机App，选Web Dashboard。

BOM和依赖清单路径及资源缺口

BOM & Dependency List Paths and Resource Gaps

BOM v1 见 docs/bom_v1.xlsx：ESP32开发板×1（借/待询价）、地磁传感器QMC5883L×1（借/待询价）、超声波HC-SR04×1（借/待询价）、面包板与杜邦线1套（可借）、USB电源/移动电源1个（自有）、外壳（暂用纸盒，待购询价）；价格未确认项标记“待询价”。
软件依赖：MicroPython/Arduino库、paho-mqtt、本地MQTT broker（Mosquitto）、SQLite、Web Dashboard。
资源缺口：户外防雨外壳待确认、传感器借用申请待批复。

设计基线与W06优先验证模块

Design Baseline & W06 Priority Modules

设计基线 v1 已通过G3保存。W06优先验证高风险子系统：传感采集与融合模块（R01）——重点验证地磁＋超声波阈值判断与去抖；以及MQTT发布链路（R02）的连通性。未确认接口与设备资源（如外壳、借用批复）已写入行动项。

三 自动化与计算机示例

III.  Automation & Computer Examples

以下场景、成员、编号和数值均为教学示例，不代表已开展调研、实际学生结果或学院统一验收指标。请学习写法，用真实项目替换。

The following scenarios, members, numbers, and values are teaching examples only, and do not represent conducted research, actual student results, or unified college acceptance criteria. Learn the writing style and replace them with your real project.

自动化方向示例

Automation Track Example

A06架构可含两路温度采集、MCU处理、MQTT通信、数据存储和Dashboard。接口示例：I01字段device_id、seq、timestamp、temp_1、temp_2、valid。温度单位为°C，失联时界面显示“数据过期”，避免将最后值继续当作实时值。

A06 architecture may include two-channel temperature acquisition, MCU processing, MQTT communication, data storage, and a Dashboard. Interface example: I01 fields device_id, seq, timestamp, temp_1, temp_2, valid. Temperature unit is °C; on connection loss the UI shows &#x201C;data stale&#x201D; instead of treating the last value as real-time.

计算机方向示例

Computer Science Track Example

C06架构可含网页表单、HTTP API、规则校验、数据库和异常列表。接口示例：POST /inspections接收asset_id、status、observed_at；拒绝空设备号并返回明确错误。技术选型应说明如何支持R01提交与查询测试。

C06 architecture may include a web form, HTTP API, rule validation, database, and an anomaly list. Interface example: POST /inspections receives asset_id, status, observed_at; it rejects an empty device number and returns a clear error. The technology choice should state how it supports the R01 submission and query tests.

照着示例完成的动作

Actions to Follow the Examples

先找出示例中的对象、条件、行动和证据。再把对象替换为本团队项目，把条件换为实际条件，把结果换为自己的记录。未执行的活动写“未完成”及计划，不写虚构结果。

First identify the objects, conditions, actions, and evidence in the examples. Then replace objects with your project, conditions with your actual conditions, and results with your own records. For undone activities, write "Not completed" plus a plan; do not fabricate results.

媒介与证据制作

Media & Evidence Production

图表、文档和截图用实际内容制作。截图应包含能识别版本或时间的信息，并在索引中写出来源。涉及用户的纪要、照片和数据按项目已确认的隐私措施处理。

Charts, documents, and screenshots must be made from actual content. Screenshots should include information identifying the version or time, with the source noted in the index. User-related minutes, photos, and data are handled per the project's confirmed privacy measures.

证据路径示范  tests/TR01.xlsx 或 data/raw/run01.csv。代码采用仓库版本标识；照片和视频可作为附件或可访问链接。每条证据应标明日期、作者、版本及与哪项任务相关。

Example evidence paths: tests/TR01.xlsx or data/raw/run01.csv. Code uses repository version IDs; photos and videos can be attachments or accessible links. Each piece of evidence should note the date, author, version, and related task.

本周个人反思提示

This Week's Personal Reflection Prompt

我负责的接口对方需要哪些字段？如果断网或收到错误数据会怎样？

Which fields does the peer of my interface need? What happens on network loss or bad data?